Test Plan Document

for

**OpenCart**

**Oct 24**

**Table of Contents**

**1. Introduction:**

**2. Test Items:**

**3. Features to be tested:**

**4. Features Not to be tested:**

**5. Test Environment:**

**6. Tools:**

**7. Test Schedule:**

**8. Test Responsibilities:**

**9. Test Approach/Strategy:**

**10. Defect Reporting Procedure:**

**11. Entry & Exit Criteria of STLC phases:**

**12. Test Completion Criteria:**

**13. Risks and Mitigations:**

**14. Approvals:**

**15. Test Deliverables:**

**1. Introdution:**

This test plan is for the E-commerce Application OpenCart, version 1.0. The objective of this testing is to ensure that the application meets the requirements and is free of defects. This document serves as high level test planning document with details on the scope of the project, test strategy, test schedule, resource requirements and test deliverables.

**2. Test Items:**

* E-Commerce Application: OpenCart, version x.x.

**3. Features to be tested:**

* Register
* Login & Logout
* Search
* Product Compare
* Product Display Page
* Add to Cart

As per our understanding, we believe above functional areas need to be Tested.

**4. Features Not to be tested:**

* Features not mention in the section 3, “Feature to be tested” will not be tested.
* Payment Gateway will not be tested.
* Automation testing is not in scope.

**5. Test Environments:**

* Operating system: Windows 11
* Browser: Google Chrome, Firefox, Edge

**6. Tools:**

Following tools will be used in this project.

* Bug Tracking Tool
* Word and Excel documents

**7. Test Schedule:**

* Test Planning: Start Date(dd/mm/yy)- End Date(dd/mm/yy)
* Test Case Development: Start Date(dd/mm/yy)- End Date(dd/mm/yy)
* Test Execution: Start Date(dd/mm/yy)- End Date(dd/mm/yy)
* Test Closure: Date

**8.Test Responsibilities:**

|  |  |  |
| --- | --- | --- |
| **Name** | **Role** | **Responsibilities** |
| Mr…. | Test Manager | * Escalations |
| Ms…. | Test Lead | * Create the Test Plan and get the client signoffs. * Interact with the application, create and execute test cases. * Report Defects * Submit daily issue updates and summary defect reports to the client. * Attend any meeting with client. |
|  | Test Engineer | * Interact with the application * Execute the Test cases * Report defects |
|  | Developer | * Bug fixing and providing support during testing. |

**9. Test Approach/Strategy:**

Manual testing will be used to test all the features/functionalities of the OpenCart application. As a part of functional testing, following approach will be followed.

**Step#1-**Creation of Test Scenarios and Test Cases for the different features in scope (Refer section 3. Features to be tested).

* We will apply several Test Designing techniques while creating Test Cases
* Equivalence Class Partition
* Boundary Value Analysis
* Decision Table Testing
* State Transition Testing
* Use Case Testing
* We also use our expertise in creating Test Cases by applying the below:
* Error Guessing
* Exploratory Testing
* We prioritize the Test Cases

**Step#2-**Our Testing process, when we get an Application for Testing:

* Firstly, we will perform Smoke Testing to check whether the different and

important functionalities of the application are working.

* We reject the build, if the Smoke Testing fails and will wait for the stable build before performing in depth testing of the application functionalities.
* Once we receive a stable build, which passes Smoke Testing, we perform in depth testing using the Test Cases created.
* Multiple Test Resources will be testing the same Application on Multiple Supported Environments simultaneously.
* We then report the bugs in bug tracking tool and send dev, management the defect found on that day in a status at the end of the day by email.
* As part of the Testing, we will perform the below types of Testing:
* Smoke Testing and Sanity Testing
* Regression Testing and Retesting
* Usability Testing, Functionality & UI Testing
* We repeat Test Cycles until we get the quality product.

**Step#3 -** We will follow the below best practices to make our Testing better.

* Context Driven Testing - We will be performing Testing as per the context of the given application.
* Shift Left Testing - We will start testing from the beginning stages of the development itself, instead of waiting for the stable build.
* Exploratory Testing - Using our expertise we will perform Exploratory Testing, apart from the normal execution of the Test cases.

**10.Defect Reporting Procedure:**

During the test execution-

* Any deviation from expected behavior/result by the application will be noted. If it can't be reported as a defect, it would be reported as an observation/issue or posed as a question.
* Any usability issues will also be reported.
* After discovery of a defect, it will be retested to verify reproducibility of the defect.
* Screenshots with steps to reproduce defect are to be documented.
* Every day, at the end of the test execution, defects encountered will be sent along with the observations.

Note:

* Defects will be documented in a excel
* Test scenarios and Test cases will be documented in an excel document

**11.Entry & Exit Criteria of STLC phases:**

|  |  |  |
| --- | --- | --- |
| **STLC Phase** | **Entry** | **Exit** |
| Requirement Analysis | Once the testing team receives the Requirements  Documents or details about the project. | List of Requirements are explored and understood by the Testing team.  All Doubts are cleared. |
| Test Planning | Testable Requirements derived from the given Requirements Documents or Project details  Doubts are cleared | Test plan document signed off by client |
| Test Design | Test Scenarios and Test Cases Documents are created. | Test Scenarios and Test Cases Documents are signed off by the client. |
| Test Execution | Test Scenarios and Test Cases Documents are signed-off by the client  Application is ready for testing | Test Case Report and Defect Report are ready |
| Test Closure | Test Case Reports, Defect Reports are ready | Test Closure Report |

**12. Test Completion Criteria:**

* All the identified defects must be fixed and verified.
* All the test cases must be executed and passed.
* All the test deliverables must be completed and submitted.

**13. Risks and Mitigations:**

The following are the list of risks possible and the ways to mitigate them:

1. Risk: Non-Availability of a Resource

Mitigation: Plan for backup resource

1. Risk: Build URL is not working

Mitigation: Resources will work on other tasks

**14. Approvals:**

Following documents needs client’s approval.

* Test Plan
* Test Scenarios
* Test Cases
* Reports

Testing will only continue to the next steps once these approvals are done.

**15. Test Deliverables:**

* Test cases
* Test reports
* Defect reports